|  |
| --- |
| [Geef de naam van het bedrijf op] |
| Ala Hotel California |
| Plan of action |

Name: Hasan Coskun

Sn: 1045645

Class: vo8e-amo1

Index

[Preface 2](#_Toc12561916)

[Issue 2](#_Toc12561917)

[Goals 3](#_Toc12561918)

[Corcerned 3](#_Toc12561919)

[Necessities 4](#_Toc12561920)

[To do list 4](#_Toc12561921)

[Planning 5](#_Toc12561922)

[Risks 6](#_Toc12561923)

[Project boundaries 6](#_Toc12561924)

## 

## Preface

The students of Mbo Rijnland sweet lake amo1 & amo2 must realize an application for an IT company. This company has been hired to develop a reservation website for Hotel California. This website will replace the full paper management of the reservation desk.

The IT company employs 15 people including 4 business people, 3 designers, 6 programmers and 2 people who presents.

Hotel California is a 4 star hotel, The lobby usually has a more luxurious interior with several seating areas. Often offer services such as, valet parking, turndown service on request and 24-hour room service. The rooms usually feature excellent amenities such as large beds, extra seating areas, mini bars, laptop safes, soft mattresses, bathrobes and exclusive bath products.

And the best chefs.

There are a total of 30 employees at hotel California including 2 head chefs, 5 chefs, 2 receptionist, 5 cleaners, 6 security guards, 4 people parking your car, 4 people bringing your suitcases to your rooms, Mrs.Payn the owner's assistant and the owner himself Mr. P van de Vries.

## Issue

The customers of Mr. P van de Vries would like to make a reservation through the website of hotel california, because Mr. P van de Vries does not have a site where customers can book, there have been several complaints from customers.

Mr. P van de Vries always wants to fulfill the wishes of the customers so he has decided to request a site from us.

## Goals

the objective is to create a site for mr. P van de Vries where customers can book rooms. The hotelier must be able to add the category of rooms available in the system.

The owner must be able to see a room plan with the location of the rooms.

In the room plan, the hotel owner must be able to assign the category to which the room belongs.

The owner must be able to print a list of rooms and the category to which they belong.

Web visitors should be able to see the available categories of rooms and the prices for those categories from a certain start to end date.

The reservation desk must be able to allocate a room rate for one of the three categories of rooms (family, single rooms, double rooms) during a certain period or a certain day of the year. These are all the requirements that have to be made on the site of Mr. P van de Vries.

## Corcerned

De betrokken zijn de ontwikkelaar, de eigenaar, medewerkers en de klanten.

|  |  |  |
| --- | --- | --- |
|  | ontwikkelaar | owner |
| name | Hasan Coskun | Patrick van de Vries |
| age | 18 jaar | 40 jaar |
| Date of birth | 11-5-2001 | 9-4-1979 |
| mail | Hasan.cskn1@hotmail.com | Pvdv12@gmail.com |
| Place  address | the Hague  Vaillantlaan 265 | the Hague  Laan van NOI |
| Phone number | 06-14069495 | 06-12324567 |

## Necessities

**- large space**

-a good working internet

-good communication with your team and your customer

-html

-C.S.S

-php

-js

oracle sql

-a laptop with intel core i7

- 8 GB DDR4 memory (for faster, more efficient performance)

## To do list

This Project is individual so I make everything (documentation, erd model, wireframes, activity diagram, use case etc ..)

## Planning

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Planning ontwerp | | | | | | |
| Taak | Begindatum | Begintijd | Einddatum | Eindtijd | Duur | Betrokkenen |
| Plan van aan Aanpak schrijven  Informatie behoefte  Activity Diagram  Use case  Wireframes  TO  FO  Site realiseren | 10-6-2019  10-6-2019  10-6-2019  10-6-2019  10-6-2019  10-6-2019  10-6-2019  10-6-2019 | 12:00  12:00  11:15  12:30  12:00  14:10  12:00  12:00  12:00 | 30-5-2019  31-5-2019  29-5-2019  29-5-2019  31-5-2019  31-5-2019  31-5-2019  1-6-2019  28-6-2019 | 13:15  13:10  12:30  13:20  12:30  15:40  14:00  13:00  17:00 | 75 min  70 min  135min  50 min  30 min  90 min  120min  60min  8uur | Hasan Coskun  Hasan Coskun  Hasan Coskun  Hasan Coskun  Hasan Coskun  Hasan Coskun  Hasan Coskun  Hasan Coskun  Hasan Coskun |

## Risks

Something can go wrong with the database.

I'm going to solve the problem of watching videos on youtube or asking someone for help.

## Project boundaries

There is no function where customers can rate the hotel.